VA Benefits Eligibility and Tracking System

Forest Wadsworth

CST-451 Capstone Project Proposal

Grand Canyon University

Instructor: Professor Mark Reha

Revision: 1.0

April 25, 2026

ABSTRACT

This project proposes the development of a web-based VA Benefits Eligibility and Tracking System designed to assist users in understanding and overseeing potential veterans' benefits. The system will allow users to provide basic service-related information and receive simulated eligibility results for various VA benefits. It will also include a dashboard for tracking claim statuses in a simplified format.

The main goal is to improve access to organized benefits information by consolidating eligibility determination and tracking within a single platform. At present, users regularly rely on multiple sources, which can lead to misunderstanding and inefficiency. The proposed system tackles these challenges by delivering a centralized and structured interface.

The final deliverable will be a functional prototype of a benefits management system utilizing simulated data. The prototype will emphasize usability, structured information handling, and fundamental web application functionality.

Change Record

History and Signoff Sheet

| Date | Author | Revision Notes |
| --- | --- | --- |
|  |  | Initial draft for review/discussion |

Overall Instructor Feedback/Comments

Overall Instructor Feedback/Comments

Integrated Instructor Feedback into Project Documentation

☐ Yes ☐ No

Project Approval

☐ Professor Mark Reha

TABLE OF CONTENTS

Project Overview and Project Objectives	4

Project Scope	5

Project Success Measures	6

Project High-Level Solution	7

Project Controls	8

Project Cost and Schedule	10

Appendix A – References	11

Appendix B – Copyright Compliance	12

# Project Overview and Project Objectives

# State the Problem and Background

Veterans regularly encounter difficulties in comprehending eligibility requirements and tracking benefit applications because of fragmented systems and complex processes. Information is often distributed across multiple websites and documents, making efficient management difficult.

This project aims to simplify the user experience via developing a centralized web application that simulates VA benefits eligibility and tracking. The system will enable users to enter service-related information and receive structured results through a unified dashboard.

# Christian Worldview

# This project demonstrates Christian values through emphasizing service, integrity, and responsibility toward others. Increasing access to information for veterans demonstrates stewardship and care for those who have served the country. Ethical design practices will ensure the system is developed with honesty, clarity, and respect for users.

# Project Objectives

 Develop a web-based VA Benefits Eligibility and Tracking System

 Allow users to input service-related information

 Simulate eligibility determination for VA benefits

 Provide a dashboard to display benefits and claim status

 Store and retrieve user data using a database structure

# Challenges

 Defining accurate eligibility logic using simulated rules

 Keeping the project within the 10-week timeline

 Designing a clear and simple user interface

 Ensuring proper separation of features for scope control

# Benefits and Opportunities

# This project provides a centralized and structured method to understand VA benefits eligibility and claim tracking. Consolidating these functions within a single web application reduces confusion and inefficiency associated with navigating multiple systems or sources of information. Users can view eligibility results and claim status in one location, therefore improving overall usability and organization.

# Additionally, the project provides an opportunity to exhibit practical skills in web application development, including user interface design, database integration, and data processing. It also facilitates exploration of how structured systems can improve access to fundamental information. The project may serve as a springboard for future enhancements, such as expanded features, improved user interaction, or incorporation with advanced systems.

# Project Scope

## This project encompasses the design and development of a web-based VA Benefits Eligibility and Tracking System. The application will enable users to enter service-related information and receive simulated eligibility results for various VA benefits. It will also provide a dashboard for users to view and track the status of their claims in a simplified format. The system will utilize a database to store and retrieve user information and display results dynamically through a web interface.

## In Scope

- User login and authentication system

- User input form for service-related information

- Simulated eligibility determination logic

- Benefits dashboard displaying eligibility results

- Claim tracking feature with status updates

- Database integration for storing user data

## Out of Scope

- Integration with real VA systems or APIs

- Use of real personal or government data

- Mobile app development

- Advanced analytics or reporting features

- Multi-user admin or enterprise-level functionality

| Stakeholder Name | Role(s) | Responsibilities |
| --- | --- | --- |
| Forest Wadsworth | Developer | Design and implement system |

- List the work breakdown required to satisfy the project objectives. Identify teams and other resources that may be required to successfully complete the project.

| Work Breakdown Structure |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ID | Task | Dependencies | Status | Effort Hours | Cost | Start Date | Planned Completion | Estimate to Completion | Actual Completion | Resource |
| 1 | Proposal | None | In Progress | 8 | $0 | Week 1 | Week 1 | 2 hrs | TBD | Project Developer |
| 2 | Requirements Analysis | Task 1 | Not Started | 10 | $0 | Week2 | Week 3 | 10 hrs | TBD | Project Developer |
| 3 | System Design | Task 2 | Not Started | 15 | $0 | Week 4 | Week 5 | 15 hrs | TBD | Project Developer |
| 4 | Development | Task 3 | Not Started | 25 | $0 | Week 6 | Week 8 | 25 hrs | TBD | Project Developer |
| 5 | Testing | Task 4 | Not Started | 10 | $0 | Week 9 | Week9 | 10 hrs | TBD | Project Developer |
| 6 | Final submission | Task 5 | Not Started | 5 | $0 | Week 10 | Week 10 | 5 hrs | TBD | Project Developer |

# Project Success Measures

Project Completion Criteria

1 - The project is completed within the 10-week timeline

2 - A functional web application is developed and runs without major errors

3 - Users can input data and receive simulated eligibility results

4 - The dashboard correctly displays benefits and claim status

5 - User data is successfully stored and retrieved from the database

6 - The final project meets all assignment requirements and is approved by the instructor

| Assumptions and Constraints |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| ID | Description | Comments | Type | Status | Date Entered |
| 1 | Development tools and software will be available | Assumes access to IDE, database, and browser tools | Assumption | Active | TBD |
| 2 | The system will use simulated VA data only | No real VA data will be used for privacy and scope reasons | Assumption | Active | TBD |
| 3 | The application will be used for demonstration purposes only | No real users or deployment expected | Assumption | Active | TBD |
| 4 | The project must be completed within 10 weeks | The timeline is fixed by the course requirements | Constraint | Active | TBD |
| 5 | No access to real VA systems or APIs | Limits the integration and realism of the system | Constraint | Active | TBD |
| 6 | Development will be completed by a single developer | Limits the scope and complexity of features | Constraint | Active | TBD |

# Project High-Level Solution

# Introduction

# The proposed solution is a web-based VA Benefits Eligibility and Tracking System that enables users to determine eligibility for benefits and track claim status on a single platform. Users will enter service-related information, which will be processed according to set rules to generate eligibility results. These results will be displayed in a structured and accessible format on a user dashboard.

# Solution

The application will comprise several core components that collectively provide a complete user experience. Users will access the system through a secure login interface. After authentication, users will complete a form to provide basic service-related information, including service duration, discharge status, and other related details.

Upon submission, the system will process the data using predefined rules to simulate eligibility determination. The results will be displayed on a dashboard, permitting users to view eligible benefits and track claim status in a simplified format.

The system will utilize a database to store and retrieve user input as needed. All components will be integrated into a web interface designed for clarity and ease of use.

# Project Controls

| Risk Management |  |  |  |  |
| --- | --- | --- | --- | --- |
| Event Risk | Risk Probability | Risk Impact | Risk Mitigation | Contingency Plan |
| What is the risk? | What is the probability? | What is the impact if the risk occurs? | What can be done to minimize the risk? | What can be done to minimize the impact of the risk? |
| Eligibility logic becomes too complex | Medium | The system may not function correctly or be delayed | Keep rules simple and based on basic conditions (e.g., service years, status) | Reduce the number of eligibility categories and simplify the decision logic |
| Development timeline exceeds 10 weeks | Medium | The project may be incomplete or rushed | Follow the weekly schedule and complete milestones on time | Prioritize core features only and remove optional enhancements |
| Database integration issues | Low | Data may not be saved or loaded properly | Use a simple relational database structure and test early | Switch to local storage or simplified data handling if needed |
| Scope creep (adding extra features) | Medium | Delays and an incomplete core system | Strictly follow the approved Milestone 1 scope | Remove non-essential features and focus on MVP (minimum viable product) |

| Issues Log |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ID | Description | Project Impact | Action Plan/Resolution | Owner | Importance | Date Entered | Date to Review | Date Resolved |
| 1 | What is the issue? | How will this impact scope, schedule & cost? | How do you intend to deal with this issue? | Who manages this issue? |  |  |  |  |
| 2 |  |  |  |  |  |  |  |  |
| 3 |  |  |  |  |  |  |  |  |

- All projects have either anticipated and planned or unexpected changes. Describe any issues in management or change management due to the anticipated and planned or unexpected changes. Use the template to list anticipated and planned or unexpected changes.

| Change Control Log |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ID | Change Description | Priority | Originator | Date Entered | Date Assigned | Evaluator | Status | Date of Decision | Included in Rev. # |
| 1 |  |  |  |  |  |  |  |  |  |
| 2 |  |  |  |  |  |  |  |  |  |

- Use the template to describe how the end user is involved in the software development, if applicable. Include relevant information about meetings, reviews, presentations, etc.

| Roles and Responsibilities |  |  |  |
| --- | --- | --- | --- |
| Name | Team | Project Role | Responsibility |

# Project Cost and Schedule

| Item | Description | Quantity | Unit Cost | Total Cost | Resource |
| --- | --- | --- | --- | --- | --- |
| Development Environment | IDE | 1 | $0 | $0 | Developer |
| Database Software | MySQL | 1 | $0 | $0 | Developer |
| Version Control | GitHub | 1 | $0 | $0 | Developer |
| Testing Tools | Browser testing tools | 1 | $0 | $0 | Developer |
| Hardware | Personal computer | 1 | $0 | $0 | Developer |
| Internet Access | Required for research/testing | 1 | $0 | $0 | Developer |

This project does not require additional financial resources. All tools and technologies used are free or already available; therefore, the total project cost is $0.

| Task | Description | Start Date | End Date | Duration |
| --- | --- | --- | --- | --- |
| Proposal | Milestone 1 | Week 1 | Week 1 | 1 week |
| Requirements | Define system features | Week 2 | Week 3 | 2 weeks |
| Design | System architecture/UI planning | Week 4 | Week 5 | 2 weeks |
| Development | Build application | Week 6 | Week 8 | 3 weeks |
| Testing | Debug and validate the system | Week 9 | Week 9 | 1 week |
| Final Submission | Complete and submit | Week 10 | Week 10 | 1 week |

| Task | Description | Start | End | Estimated Hours |
| --- | --- | --- | --- | --- |
| Setup Project | Initialize project structure | Week 6 | Week 6 | 5 hrs |
| Login System | Build an authentication feature | Week 6 | Week 7 | 8 hrs |
| User Input Form | Create a service data form | Week 7 | Week 7 | 6 hrs |
| Eligibility Logic | Implement a rule-based system | Week 7 | Week 8 | 10 hrs |
| Dashboard | Display results and status | Week 8 | Week 8 | 8 hrs |
| Database Integration | Connect and store data | Week 8 | Week 8 | 6 hrs |
| Testing & Debugging | Fix issues and refine the system | Week 9 | Week 9 | 10 hrs |

Appendix A – References

List all references using APA style

Appendix B – Copyright Compliance

For each external technical tool or code used, provide a reference to its copyright policy, clearly showing your right to use it. For each external technical tool or code used, detail how you used it, how you adapted it, how you modified it (if permitted), and why did you use it as opposed to write your own. Only a small portion of your project may rely on external code. When code libraries/packages are used, explain why this was necessary/required/recommended. Seek instructor approval for using external resources prior to beginning to work on the project.